# RESOLUTION NO. 2011-020

A RESOLUTION OF THE CITY COMMISSION OF THE CITY OF DANIA BEACH, FLORIDA, AUTHORIZING AN AMENDMENT TO WORK ORDER NO. 16 IN AN AMOUNT NOT TO EXCEED $38,123.00 FOR ENGINEERING SERVICES TO BE PROVIDED BY THE FIRM OF CAMP DRESSER AND MCKEE (CDM) FOR THE PUBLIC SERVICES ADMINISTRATION BUILDING PROJECT; AUTHORIZING THE  PROPER CITY OFFICIALS TO EXECUTE THE WORK ORDER; PROVIDING FOR CONFLICTS; FURTHER, PROVIDING FOR AN EFFECTIVE DATE.

WHEREAS, the City Commission previously approved a capital improvement program that included monies for a new Public Services Administration Building; and

WHEREAS, the City requested a work order from Camp, Dresser and McKee for engineering services associated with construction of the new Public Services Administration Building; and

WHEREAS, the work order follows prior work orders for the Nanofiltration plant, a ground storage tank, project coordination, the Southwest Community Center and water main upgrade work on the same site; and

WHEREAS, the City previously adopted Resolution #2008-212 authorizing Work Order #16 from Camp, Dresser and McKee for services associated with the construction of the Public Services Administration Building; and

WHEREAS, previously adopted Resolution #2010-038 authorized Amendment #1 to Work Order No. 16 and it was presented to the City Commission on March 9, 2010 in the amount of $45,860.00 for additional out-of-scope services as noted below at the request of the City in order to keep the Contractor working and the project moving forward as follows:

- Design adjustments to accommodate the lime sludge handling operations.

- Unforeseen underground debris in the footprint of the building foundation.

- Foundation redesign due to debris.

- Responses to additional “request for information” from contractor due to debris and coordination with other projects on the site, SW Community Center and Nano Plant.

- Addressing two major change order claims from contractor, West Construction.

- FPL coordination; and

WHEREAS, there is a need for another amendment to this work order which shall be Amendment #2 as follows:

CDM has provided additional out-of-scope services as noted in Exhibit “A” (a copy is attached and incorporated into this Resolution by this reference) at the request of the City in order to keep the Contractor working and the project moving forward. The additional work addressed the following:

- Additional design services, construction drawings and permit drawings to incorporate telephone, data and fire alarm service connections and to address dumpster elevation changes.

- Additional RFI responses to contractor requests for variances from the plans to specifications.

- Additional site visits to address deficient window and louver installations.

- Repetitive shop drawing reviews in excess of the two revision cycles included in the base of scope of services.

- Additional review and negotiations for contractor change proposals and added services to prepare no-cost change orders to incorporate revised City policies.

- Extended services include: consultation and advice, payment application processing, project management, quality assurance, and resident project representative (RPR) services from the projected April 2010 project substantial completion date, incorporating all code-compliance and design aesthetics issues, to the actual July 2010 project substantial completion date;

NOW, THEREFORE, BE IT RESOLVED BY THE CITY COMMISSION OF THE CITY OF DANIA BEACH, FLORIDA, AS FOLLOWS:

Section 1.	That the foregoing WHEREAS clauses are incorporated by reference and made a part of this Resolution.

Section 2.	That the proper City officials are authorized to execute an Amendment to Work Order #16 to pay for additional engineering services in an amount not to exceed $38,123.00 using funds provided to the Capital Projects Fund Project PWFAC by a transfer from Water Fund Account #401-3301-533-31-30 – Professional Engineering Services.

Section 3.	That all resolutions or parts of resolutions in conflict with this Resolution are repealed to such extent of such conflict.

Section 4.	That this Resolution shall become effective immediately upon its passage and adoption.

PASSED AND ADOPTED on ________________, 2011.

________________________

# C.K. McELYEA

MAYOR-COMMISSIONER

# ATTEST:

_______________________

# LOUISE STILSON, CMC

# CITY CLERK

# APPROVED AS TO FORM AND CORRECTNESS:

_______________________

# THOMAS ANSBRO

CITY ATTORNEY