# MEMORANDUM

TO:		Mayor C.K. McElyea

Vice Mayor Anne Castro

Commissioner Robert Anton

Commissioner Walter Duke

# Commissioner Bobbie Grace

# FROM:	Robert Baldwin, City Manager

# BY:		Dominic F. Orlando, P.E. Director of Public Services

BY: 		Leo Williams, Public Works Superintendent

Date:		January 28, 2011

RE:                  CDM Amendment No. 2 to Work Order No. 16 – Public Services Administration

Building, Engineering Services During Construction

# Introduction and Background

We are requesting approval by the City Commission at the 2/22/2011 meeting of Amendment No. 2 to Work Order No. 16.  CDM has provided additional out-of-scope services as noted in Exhibit A at the request of the City in order to keep the Contractor working and the project moving forward. The additional work addressed the following:

- Additional design services, construction drawings and permit drawings to incorporate telephone, data and fire alarm service connections and to address dumpster elevation changes.

- Additional RFI responses to contractor requests for variances from the plans to specifications.

- Additional site visits to address deficient window and louver installations.

- Repetative shop drawing reviews in excess of the two revision cycles included in the base of scope of services.

- Additional review and negotiations for contractor change proposals and added services to prepare no-cost change orders to incorporate revised City policies.

- Extended services include; consultation and advice, payment application processing, project management, quality assurance, and resident project representative (RPR) services; from the projected April 2010 project substantial completion date, incorporating all code-compliance and design aesthetics issues, to the actual July 2010 project substantial completion date.

# Staff recommends approval of Amendment No. 2 to Work Order No. 16 in the amount of $38,123.00.

# Recommendation

It is recommended that the City Commission approves and authorizes the City Manager to execute Amendment No. 2 to Work Order No. 16 in the amount of $38,123.00.