# RESOLUTION NO. 2015-004

A RESOLUTION OF THE CITY COMMISSION OF THE CITY OF DANIA BEACH, FLORIDA, AUTHORIZING THE CITY MANAGER TO PURCHASE ADDITIONAL ENGINEERING SERVICES FROM CALVIN, GIORDANO AND ASSOCIATES, RELATING TO REDESIGN SERVICES FOR THE SOUTHEAST STORMWATER DRAINAGE IMPROVEMENTS PROJECT-PHASE II, A STORMWATER FUND CAPITAL PROJECT, IN AN AMOUNT NOT TO EXCEED ONE HUNDRED FIFTY THREE THOUSAND FOUR HUNDRED SIXTY DOLLARS ($153,460.00); AUTHORIZING THE PROPER CITY OFFICIALS TO EXECUTE AN AGREEMENT FOR SUCH ADDITIONAL SERVICES; PROVIDING FOR CONFLICTS; FURTHER, PROVIDING FOR AN EFFECTIVE DATE.

WHEREAS, the City Commission directed the Director of the Public Services Department to seek alternative solutions for the Southeast stormwater drainage issues, and to immediately identify a solution for improvements in that area of the City; and

WHEREAS, Calvin, Giordano & Associates, Inc. (“CGA”) is the design engineer of record for the Southeast Drainage Improvements Project-Phase II for the City; and

WHEREAS, after the engineering redesign and improvements of Phase I of the Project, there is a need to tie in the planned development previously designed for Phase II; the original design for Phase II was conducted in 2008 and there are now design and construction issues that need to be addressed due to the Phase I redesign and improvements prior to Phase II of the Project being let for bid; and

WHEREAS, the original Phase I Design included a larger pump station that included two (2) pumps; normal operation would be to have a single pump running with a stand-by pump and pumps would alternate in operation (controls were included to allow both pumps to operate during heavier storm events); and

WHEREAS, due to input from residents and objection to the granting of easements for a larger proposed pump station under Phase I, the Phase II design will now need to be coordinated and updated, to work in conjunction with the Phase I Project, which is now in operation; and

WHEREAS, as part of the value engineering and construction review efforts by the Public Services Department, it was determined that the flood routing calculations need to be reviewed, validated and calibrated; during a heavier storm event, since the Phase I Pump Station is now a single pump station, the Phase II Project will need to address the potential additional flow; and

WHEREAS, any changes to the calculations will dictate the proper sizing of pipes, drainage structures, pumps and related electrical and system control components; since major excavations and trenching will be undertaken, it is imperative that additional geotechnical work be performed to assess subsoil conditions; and

WHEREAS, additional surveying services are also needed for proper grading, drainage and pavement restoration, especially where the existing road ties in with private driveways; further, existing vegetation and trees that may be impacted will need to be properly reflected on the construction drawings; and

WHEREAS, capital project engineering costs may not be financed through the Project’s planned loan funding using the State Revolving Fund (“SRF”) and additional funding for these services is necessary;

NOW, THEREFORE, BE IT RESOLVED BY THE CITY COMMISSION OF THE CITY OF DANIA BEACH, FLORIDA:

Section 1.	That the foregoing “Whereas” clauses are ratified and confirmed as being true and correct and they are made a specific part of and incorporated into this Resolution by this reference.

Section 2.	That an agreement with Calvin Giordano & Associates, Inc. for work to be performed for an amount not to exceed One Hundred Fifty Three Thousand Four Hundred Sixty Dollars ($153,460.00) for additional engineering services for the Southeast Stormwater Drainage Improvement Project-Phase II, is approved.  Calvin, Giordano & Associates, Inc.’s Proposal No. 09-2777.9 is attached as Exhibit “A”, and it is made a part of and is incorporated into this Resolution by this reference.

Section 3.	That the proper City officials are authorized to execute the agreement and that the City Manager and City attorney are authorized to make minor revisions to the agreement for such services which are deemed necessary and in the best interest of the City of Dania Beach, provided, however, that no agreement will become effective unless and until City officials complete their execution of it.

Section 4.	That the cost of all consulting engineering work for the Southeast Stormwater Drainage Improvements-Phase II Project shall be charged to Account No. 403-38-13-538-63-10; further, these costs shall be funded by transfer of the amount of $153,460.00 from the City’s available Stormwater Fund, Professional Engineer Services Account, Account No. 403-38-01-538-31-30 in the amount of $25,000.00 and from the Stormwater Contingency Account, Account No. 403-38-01-538-99-10 in the amount of $128,460.00, leaving a remaining Contingency balance of $107,227.00.

Section 5.	That all resolutions or parts of resolutions in conflict with this Resolution are repealed to the extent of such conflict.

Section 6.	That this Resolution shall be in force and take effect immediately upon its passage and adoption.

PASSED and ADOPTED on ___________________, 2015.

ATTEST:

# LOUISE STILSON, CMC					MARCO A. SALVINO, SR.

# CITY CLERK							MAYOR

# APPROVED AS TO FORM AND CORRECTNESS:

# THOMAS J. ANSBRO

CITY ATTORNEY