# MEMORANDUM

TO:		Mayor Marco A. Salvino, Sr.

Vice Mayor Bobbie H. Grace

Commissioner Chickie Brandimarte

Commissioner Walter B. Duke, III

Commissioner Albert C. Jones

# FROM:	Robert Baldwin, City Manager

# BY:		Dominic F. Orlando, P.E. Director of Public Services

Date:		February 5, 2015

RE:           	Authorization to Bid Lime Softening Upgrades - Chlorine Project

# Introduction and Background

On September 27, 2011, the City Commission adopted Ordinance No. 2011-032, which created Section 2-16 of the City Code of Ordinances, and that Section provides that the CRA and all City Departments, Divisions and City Staff, prior to placing an item on a City Commission Agenda for formal City Commission approval for competitive bidding or for waiver of bidding, shall obtain advance City Commission conceptual approval by Resolution of any proposed capital project or capital purchase appropriated in the City Budget approved by the City Commission when bidding would otherwise be required and the Resolution shall also identify all sources of planned funding including appropriations of available cash balances, loans and grants.

The lime softening bids were broken into three project phases in 2012 after the combined bids were found to be too high.  The bids were reconfigured to 1) lead paint removal, 2) accelator repairs and 3) the filter/chlorine system upgrades.  The first two phases were completed in January, 2014.

Public Services Department recommends that the City proceed with bids for the chlorine system upgrades. The water plant chlorine upgrades are overdue per our Water Utility Risk Management Plan. Instead of upgrading the existing chlorine gas system to meet code and requirements of the Water Utility Risk Management Plan it was decided to convert from chlorine gas system to Hypochlorite system.

To meet the Risk Management Plan the existing chlorine building that houses chlorine gas cylinders would need to be replaced and the new building would require installation of a scrubber system to address a chlorine gas leak. Converting the chlorine gas system to Hypochlorite system allows us to utilize the existing building resulting in a substantial savings in construction cost.  The cost of the chlorine gas system conversion to hypochlorite is estimated at $200,000. A design/build bid has been prepared for the Hypochlorite system.  This project will precede the filter repairs.  The filter repairs will follow the completion of the Chlorine system Upgrade.  Upon completion of the repairs to the filters the lime softening plant repairs will be complete.

Staff recommends approval.

# Recommendation

# It is recommended that the City Commission authorize staff to immediately move forward with bidding the Hypochlorite system. The Administration recommends funding for this project be provided from available cash resources through a transfer from currently available and appropriated Water Fund Contingency 401-33-01-533-99-10 to Capital Project Water Plant Hypochlorite Chlorine System Upgrade– 401-33-41-533-63-10 in the amount of $200,000.