RESOLUTION NO. 2015-066

A RESOLUTION OF THE CITY COMMISSION OF THE CITY OF DANIA BEACH, FLORIDA AUTHORIZING CHANGE ORDER NO. 1 IN THE CREDIT AMOUNT OF FORTY TWO THOUSAND THREE HUNDRED FORTY SIX DOLLARS AND FIFTY-NINE CENTS ($42,346.59) AND FURTHER APPROVING THE FINAL PAY APPLICATION IN THE AMOUNT OF FIFTY THOUSAND NINE HUNDRED THIRTY SEVEN DOLLARS AND EIGHTY EIGHT CENTS ($50,937.88) PAYABLE TO METRO EQUIPMENT SERVICE, INC. FOR THE CITY SOUTHEAST STORMWATER DRAINAGE PROJECT PHASE I; PROVIDING FOR CONFLICTS; FURTHER, PROVIDING FOR AN EFFECTIVE DATE.

WHEREAS, the City Commission of the City of Dania Beach, Florida, previously adopted Resolution 2002-120 approving the Water, Wastewater and Stormwater Facilities Plan; the Plan defines future capital infrastructure needs for the water, sewer and stormwater systems in the City and recommends improvements to each system based upon current deficiencies, anticipated growth demands and compliance with federal and state environmental mandates; and

WHEREAS, the rehabilitation of the existing stormwater facilities and system in the southeast area of the City was identified as one of the approved FY 2013 Stormwater Fund Capital projects; and

WHEREAS, approved loan financing in the amount of $7,376,382.00 was approved by the State Department of Environmental Protection, State Revolving Fund (SRF) #SW 061200 awarded on October 6, 2011 for use in providing funds for the entire Southeast Stormwater Improvement Capital Project – including the initial Phase I; and

WHEREAS, the initial Phase I project funding appropriation totals $2,008,296.00 of which $222,571.00 has previously been utilized, leaving a balance of $1,785,725.00 available for Phase I contracting award and leaving a remaining balance of $5,496,775.00 available for the remainder of the project’s Phase II costs of Southeast Stormwater Improvements, as reflected on the City Finance Department’s monthly Enterprise Capital Project report; and

WHEREAS, on February 28, 2014, the City received five bids for Phase I of the Southeast Stormwater Drainage Project which involves the Meadowbrook Pumping Station Rehabilitation, force main modifications, replacement of culverts, outlet structures and other related works; and

WHEREAS, the bids reflected costs as follows:

Metro Equipment Services, Inc.	$1,299,000.00

David Mancini and Sons, Inc.		$1,336,519.89

Close Construction	      		$1,350,493.00

Gianetti Contracting Corporation       $1,474,000.00

Lanzo Construction Company	$1,497,000.00; and

WHEREAS, the City bid review committee, including its design and project management consultants, reviewed the bids and recommended that the low bidder, Metro Equipment Services, Inc. was the most responsive and responsible bidder and that this firm be selected for the award of this bid in an amount not to exceed of $1,299,000.00, including project allowances totaling $110,000.00; and

WHEREAS, the bid was awarded to Metro Equipment Services, Inc. in March 2014, in the amount of $1,259,000.00, since State Revolving Funds (SRF) are being used for this Project the total Project allowance of $110,000.00 could not be awarded. Only $70,000.00 of the $110,000.00 allowances was approved by the FDEP at the time of bid award; and

WHEREAS, during construction several modifications were made to address unforeseen conditions, point repair of existing drain pipes, tree and stump removal and various contract credits; and

WHEREAS, the net cost to implement the modifications resulted in a net credit of Forty Two Thousand Three Hundred Forty Six Dollars and Fifty Nine Cents ($42,346.59) to the project award amount of $1,259,000.00;

NOW, THEREFORE, BE IT RESOLVED BY THE CITY COMMISSION OF THE CITY OF DANIA BEACH, FLORIDA:

Section 1.	That the foregoing “Whereas” clauses are incorporated and made a part of this Resolution by this reference.

Section 2.	That the City Commission approves the Credit Change Order in the amount of Forty Two Thousand Three Hundred Forty Six Dollars and Fifty Nine Cents ($42,346.59) and further approves the final pay application in the amount of Fifty Thousand Nine Hundred Thirty Seven Dollars and Eighty Eight Cents ($50,937.88) payable to Metro Equipment Services, Inc.  This will allow close-out of Southeast Stormwater Drainage Project Phase 1.

Section 3.	That the City Manager is authorized to refine and execute final contract closeout documents with Metro Equipment Services, Inc. consistent with Change Order No. 1 and Final Pay Application if in the best interests of the City and the project.

Section 4.	That the costs of the contract are charged to the Stormwater Fund, Southeast Stormwater Improvement Project – Phase I using funding appropriations from the City’s executed SRF (State Revolving Fund) loan document previously approved by the City Commission.

Section 5.	That a temporary “bridge” loan in the amount of up to $2 million is acknowledged and approved by the City Commission allowing funds from the City General Fund to be used to provide the Southeast Stormwater Project- Phase I with working capital since SRF loan proceeds are collected only after actual cost payments by the City, and submission of expense documents to the State (loan is funded on a reimbursement basis).

Section 6.	That costs are to be funded from the Stormwater Fund, Account No. 403-38-12-538-63-10.

Section 7.	That the City Commission further authorizes any remaining unused loan funding be transferred and allocated towards the Southeast Stormwater Phase II Project.

Section 8.	That all resolutions or parts of resolutions in conflict with this Resolution are repealed to the extent of such conflict.

Section 9.	That this Resolution shall be in force and take effect immediately upon its passage and adoption.

PASSED and ADOPTED on ___________________, 2015.

ATTEST:

# LOUISE STILSON, CMC					MARCO A SALVINO, SR.

# CITY CLERK							MAYOR

# APPROVED AS TO FORM AND CORRECTNESS:

# THOMAS J. ANSBRO

CITY ATTORNEY