[image: image1.jpg]


City of Dania Beach

Department of Public Services



100 West Dania Beach Blvd ∙ Dania Beach, FL 33004 ∙ (954) 924-3741 ∙ (954) - 923-1109 (fax)


MEMORANDUM

TO: 
Mayor Marco A. Salvino, Sr. 

Vice Mayor Albert C. Jones 

Commissioner Chickie Brandimarte

Commissioner Paul Fetscher, Sr. 

Commissioner Bobbie H. Grace
FROM:    
Robert Baldwin, City Manager

BY:

Brad Kaine, Director of Public Servies

Ronnie S. Navarro, P.E., Deputy Director/City Engineer
DATE:     
March 21, 2016
RE:           
Request for Proposal (RFP) for the Southeast Drainage Phase-II Project


The Southeast Drainage Phase II Project was initially intended to be bid under a conventional contract. A consulting company, Calvin, Giordano & Associates was tasked to prepare construction plans for this project. The engineer’s cost estimate is now projected to cost in excess of $12,000,000. After a value engineering study by the City’s technical staff, and an independent consultant and in keeping with the City’s desire to keep the original budgeted cost of $6,000,000, while maintaining the same reliability of service,  it has been validated that this project can be implemented under a design-build procurement rather than a straight-bid contract.

The City of Dania Beach intends to issue a Request for Proposal (RFP) to solicit competitive design-build proposals from qualified firms for the Southeast Drainage Phase-II (Basin 5) project. The City Commission approved funding utilizing State Revolving Funds in 2011 not to exceed $7,376,382.00 for the Southeast Stormwater Drainage Project.  Phase I has been completed in the amount of $1,216,653.41 leaving remaining available loan funds of towards Phase II in the amount of $6,159,728.59 of which $24,500.00 has already been encumbered for engineering services leaving a remaining loan balance of $6,125,228.59 for design-build construction.

City staff recommends approval of resolution to authorize the City Manager to issue a Request for Proposal (RFP) to solicit competitive design build proposals from qualified firms to resolve southeast drainage basin flooding issues.  

