RESOLUTION NO. 2016-086

A RESOLUTION OF THE CITY COMMISSION OF THE CITY OF DANIA BEACH, FLORIDA, AUTHORIZING ADDITIONAL SERVICES TO BE PERFORMED RELATING TO THE DANIA BEACH OCEAN PARK REVITALIZATION PLAN-PHASE I PROJECT RETROACTIVE TO FEBRUARY 26, 2016; FURTHER RATIFYING EXPENDITURES TO DATE; AUTHORIZING THE PROPER CITY OFFICIALS TO EXECUTE AN AMENDMENT TO THE AGREEMENT WITH EDSA, INC., FOR A NOT TO EXCEED SUM OF FIFTY FOUR THOUSAND EIGHT HUNDRED SEVENTY FIVE DOLLARS ($54,875.00) PROVIDING FOR CONFLICTS; FURTHER, PROVIDING FOR AN EFFECTIVE DATE.

WHEREAS, the City Commission adopted Resolution 2014-070 on August 26, 2014, authorizing the City Manager to execute an agreement with EDSA, Inc. for the Dania Beach Ocean Park Revitalization Plan-Phase I Project in an amount not to exceed Two Hundred Ninety Three Thousand Dollars ($293,000.00); and

WHEREAS, on August 20, 2015 and August 31, 2015 addenda were made to the agreement with EDSA, Inc. for an additional Twenty Five Thousand Dollars ($25,000.00) for additional architecture and engineering services related to the bathroom buildings, storage and dumpster enclosures, and to provide for a tree disposition plan; and

WHEREAS, the City Commission adopted Resolution 2015-137 on November 10, 2015 amending the agreement for a not to exceed sum of an additional Twenty Four Thousand Dollars ($24,000.00) for the Dania Beach Ocean Park Revitalization Plan-Phase I Project for bidding, permitting and construction observation; and

WHEREAS, EDSA, Inc. currently is the lead designer and project manager for the Dania Beach Ocean Park Revitalization Plan-Phase I Project; and

WHEREAS, the City Administration recommends amending the current agreement to provide additional project management and plan design services necessary for the proper and complete management of the beach revitalization project in an additional amount not to exceed Fifty Four Thousand Eight Hundred Seventy Five Dollars, ($54,875.00), bringing the total contract cost to Three Hundred Ninety Six Thousand Eight Hundred Seventy Five Dollars ($396,875.00); and

WHEREAS, City staff is seeking ratifications for expenditures related to the contract amendment which have already been incurred in the amount of Four Thousand Two Hundred Dollars ($4,200.00) for the period beginning February 26, 2016 through April 28, 2016; and

WHEREAS, the original contract provided for Four Thousand Dollars ($4,000.00) as an allowance for out of pocket expenses which now totals Eight Thousand Nine Hundred Forty Four Dollars and Thirty Eight Cents ( $8,944.38) requiring additional funding of Four Thousand Nine Hundred Forty Five Dollars ($4,945.00); and

WHEREAS, additional out of pocket expenses are requested for the remainder of the project for a not to exceed amount of Three Thousand Dollars ($3,000.00);

NOW, THEREFORE, BE IT RESOLVED BY THE CITY COMMISSION OF THE CITY OF DANIA BEACH, FLORIDA:

Section 1.	That the above “Whereas” clauses are ratified, made a part of and incorporated into this Resolution by this reference.

Section 2.	That the City Commission approves an amendment to the agreement with EDSA, Inc., relating to the Dania Beach Ocean Park Revitalization Plan-Phase I Project; a copy of the Agreement is attached as Exhibit “A”, made a part of and incorporated into this Resolution by this reference, and the proper City officials are authorized to execute the amendment to be effective retroactive to February 26, 2016.

Section 3.	The City agrees to pay EDSA, in accordance with an EDSA, Inc. Project Management Letter dated June 15, 2016 an amount not to exceed Fifty Four Thousand Eight Hundred Seventy Five Dollars ($54,875.00), including expenditures to date.

Section 4.	That the City Manager and City Attorney are authorized to make minor revisions to the Amendment as are deemed necessary and proper and in the best interest of the City.

Section 5.	That funding for the above-referenced amendment shall be appropriated from Capital Projects Beach Revitalization Phase II Account Number 301-72-60-572-63-10 to Capital Projects Fund, Recreation Beach-Phase I Project Account, Account No. 301-72-59-572-31-10 leaving a remaining balance in Beach Revitalization Project Phase II of $622,082.00.

Section 6.	That all resolutions or parts of resolutions in conflict with this Resolution are repealed to the extent of such conflict.

Section 7.	That this Resolution shall be in full force and take effect immediately upon its passage and adoption.

PASSED AND ADOPTED on June 28, 2016.

ATTEST:

LOUISE STILSON, CMC				MARCO A. SALVINO SR.

CITY CLERK						MAYOR

APPROVED AS TO FORM AND CORRECTNESS:

THOMAS J. ANSBRO

CITY ATTORNEY