# MEMORANDUM

TO:		Mayor Marco A. Salvino, Sr.

Vice Mayor Albert C. Jones

Commissioner Chickie Brandimarte

Commissioner Paul Fetscher, Sr.

Commissioner Bobbie H. Grace

# FROM:	Robert Baldwin, City Manager

# BY:		Brad Kaine, Public Services Director

# Ronnie S. Navarro, P.E., Deputy Director/City Engineer

Date:		July 18, 2016

# RE:           	Bid 16-002 – CDBG Year 41 Solar Lighting Project

# Change Order #1

# Introduction and Background

Solar Lights were requested as the City’s CDBG 41st Year funded project.  Lights will be installed at various locations within CRA which is the delineated CDBG eligible area.

On March 18, 2016, bids were received for the CDBG 41st Year Solar Lighting project for Dania Beach. On June 14, 2016, the City Commission awarded the bid to MBR Construction Inc. (MBR) in the amount of $164,662.00.  Further, the City Commission requested that if any CDGB funds were left over additional lights would be added to the list. The City Commission directed staff to prepare a Change Order for additional lighting at the same pricing attached in Exhibit “A”. Appropriations for this project are available through the CDBG Year 41 Grant Proceeds and are appropriated in the Grant Fund Infrastructure Improvement Account No. 103-39-58-541-63-10.

# Recommendation

It is recommended the City Commission approve change order #1 to the solar light contract with MBR in the amount of $21,199.32, for three additional lights bringing the total project cost to $185,861.27 and direct the City Manager to execute same.